# CS 250 Agile Team Charter Template

To complete this template, replace the bracketed text with the relevant information.

## SNHU Travel Website

| Business Case/Vision (value to attain) | Widen the target audience for SNHU Travel and increase sales by developing a new vacation management system. |
| --- | --- |
| Mission Statement (result to accomplish) | Create a web-based system for users of SNHU Travel to book trendy, niche vacation packages. |
| Project Team (team members and roles) | Christy: Product Owner Ron: Scrum Master Nicole: Developer Brian: Tester |
| Success Criteria | Start date: 1/16/2025 Expected completion date: February 20th, 2025 Final deliverable: February 16th, 2025 Key project objectives: - Complete the project within 5 weeks - Create a budget friendly system that allows the user to book trendy travel packages to the season’s hottest destinations. - Add ability to suggest or include add-ons based on where the user wishes to go. |
| Key Project Risks | - Choosing safe destinations. - Updated data involving trendy locations. Having accurate data is a risk as things change over time. What is trendy now, may not be in a week or more. - Creating a website that is both user-friendly and has consistent high performance is a must-have. Business will be lost if the website's functionality lags or stops working. - Completion of requested functionality in the expected time frame. |
| Rules of Behavior (values and principles) | The Team should: - Perform at a professional level. - Keep track of personal tasks and stay on top of them. - Collaborate with teammates. You succeed or fail as one. |
| Communication Guidelines (scrum events and rules) | - Give each member a chance to speak within the established time frame of the scrum meeting. - Participate in daily stand-up meetings for face-to-face communication. - Keep conversations on task. Set any unnecessary conversations for sidebar or later discussion. - Team members are responsible for keeping their current progression updated through whatever method the team uses in advance of each meeting. - All team members need to be at every team meeting. |