## Slide 1: Scrum-Agile and you..
CS-250 Software Development Life Cycle
Module 7 – Final Project
Sean Fitzpatrick

## Slide 2: Introduction
Scrum is a lightweight framework designed to assist individuals, teams and organizations use adaptive solutions for complex problems(Schwaber, 2020).
It features the use of small sprints where a product is developed and tested incrementally as opposed to all at once.

## Slide 3
Roles of the Agile Framework
Product Owner
Responsible for the product backlog Communicates needs and requests of the client to the team Ensures that the product backlog is transparent and understood
Scrum Master
Help everyone understand Scrum Theory and practice Accountable for Scrum Team’s effectiveness Coaches team in self-management Removes impediments Ensures that all scrum events take place and are productive
Developers/Testers
Committed to creating any aspect of a useable increment each Sprint Instill quality by adhering to the Definition of Done. Adapts the daily plan towards the Sprint Goal. Hold each other accountable as professionals

## Slide 4
Agile Framework
Phases
Initiation
During this phase of the agile framework, the team will create the project’s vision, outlining a roadmap detailing objectives, goals and deliverables. They will assign team to each role and form the project backlog.
Planning and Estimates
The team decides which user stories to work on during the current sprint, creating the sprint backlog.
Implementation
This phase is about executing tasks and activities to accomplish goals and complete deliverables.
Review & Retrospective
This phase brings the team together to go over the previous sprint. It is used to discuss the good and bad of the sprint so that the team can be more efficient and better able to adapt in the future.
Release Phase
This is the final phase of the scrum and is spent preparing the deliverables of the project before turning them over to the appropriate stakeholders. It can lead to a project retrospective which is much like the sprint retrospective, but it covers the entirety of the project.

## Slide 5
Waterfall Model
“Waterfall methodology is a well-established project management workflow.
Like a waterfall, each process phase cascades downward sequentially through
five stages (requirements, design, implementation, verification, and maintenance)”
(Atlassian).
Differences in Agile Vs Waterfall
Agile
Agile is more capable to adapt to changes. Requests from the stakeholders will be easier to implement or adjust because of the incremental nature of the agile framework.
Waterfall
Once a team has moved on to the next process, they can’t address bugs or technical changes from previous phases. There is no flexibility.

## Slide 6
Final Thoughts…
Neither agile nor waterfall are outright better than the other. It all comes down to the project and the situation. If it’s a smaller project or one that is highly structured and requires clear phases, with a strong emphasis on planning in the beginning, then waterfall is the one you would want. If you need to be more flexible in your development process, allowing for changes in design and customer needs, then agile is the one you should use. Both have their merits and both have their issues.

## Slide 7
Citations:
Alami A, Krancher O. How Scrum adds value to achieving software quality? Empir Softw Eng. 2022;27(7):165. doi: 10.1007/s10664-022-10208-4. Epub 2022 Sep 20. PMID: 36159897; PMCID: PMC9486782.
Atlassian, B. (n.d.-b). Waterfall Methodology for Project Management | Atlassian. Atlassian. https://www.atlassian.com/agile/project-management/waterfall-methodology
Donato, H., & Donato, H. (2023, November 13). What are the phases of scrum? Workamajig. https://www.workamajig.com/blog/scrum-methodology- guide/scrum-phases
Ekechi, N. C. C., Okeke, N. C. D., & Adama, N. H. E. (2024). Enhancing agile product development with scrum methodologies: A detailed exploration of implementation practices and benefits. Engineering Science & Technology Journal, 5(5), 1542– 1570. https://doi.org/10.51594/estj.v5i5.1108
Schwaber, K., & Sutherland, J. (2020, November). The Scrum Guide The Definitive Guide to scrum: the rules of the game. Scrum Guides. https://scrumguides.org/scrum-guide.html